# EDM Cobalt Changes - Test Plan

## 1. Prerequisites and Test Data

- Agree the business dates to be tested: Business Date T, plus subsequent dates T+1, T+2, …, T+N.

- EDM to supply all input files for each agreed business date, including both affected and unaffected files.

- Test customer data must cover the following scenarios:

Criteria 1: Customer has a transaction associated in at least one source system - Bloomberg, Fidessa [*], Martini, or Murex - for the business date.

Criteria 2: Customer may be new and may not have any transaction associated for the business date.

## 2. Environment Preparation

- Compliance Technology Team to secure NON-PROD environments for:

  - Trade Surveillance

  - Siron AML/KYC

  - Intellimatch - requires a fresh engagement

- Compliance Technology Team to take database backups in the secured NON-PROD environment for:

  - Trade Surveillance

  - Siron AML/KYC

- Raise a request with the SQL DBA team to take PROD database backups for:

  - Trade Surveillance

  - Siron AML/KYC

- Raise a request with the SQL DBA team to restore the PROD databases into the secured NON-PROD test environment.

- Raise a data-borrowing request, obtain approvals, and obtain PROD data feeds for Business Dates T, T+1, T+2, …, T+N.

## 3. Testing Sequence - Business Date T

### 3.1 PROD Environment

- Wait for the PROD batch for Business Date T to complete.

- Collect and retain the PROD-generated input and output files for comparison.

### 3.2 TEST Environment

- Order the Trade Surveillance and Siron AML/KYC batches for Business Date T.

- Place the EDM-supplied files and the PROD-collected files for Business Date T into the \input\ folder.

- Start and run the Trade Surveillance batch.

- Collect the Trade Surveillance output files.

- Place the required output files into the Siron AML/KYC input folders.

- Run the Siron AML/KYC batch.

- Collect the Siron AML/KYC output files.

- Send the required files to Intellimatch for manual loading and report generation.

## 4. Testing Checks

### 4.1 Trade Surveillance Checks

| Ref | Check |
| --- | --- |
| A.1 | Confirm that EDM files loaded successfully into the Staging Area via Control-M. |
| A.2 | Compare EDM Staging tables in TEST against EDM Staging tables in PROD. |
| A.3 | Compare EDM Central Model tables in TEST against EDM Central Model tables in PROD. |
| A.4 | Compare Siron.Customer table in TEST against Siron.Customer table in PROD. |
| A.5 | Compare SironHistory.Customer table in TEST against SironHistory.Customer table in PROD. |
| A.6 | Compare the in_Customer file generated in TEST against the in_Customer file generated in PROD. |
| A.7 | Compare all other in_* files generated in TEST against the corresponding in_* files generated in PROD. |
| A.8 | Trace the data flow for changed records from EDM through to the generated output files. |

### 4.2 Siron AML/KYC Checks

| Ref | Check |
| --- | --- |
| B.1 | Compare GWG tables related to Customers in TEST against the equivalent GWG tables in PROD. |
| B.2 | Business users to review the Siron GUI in TEST and compare the results against PROD. |

### 4.3 Siron Reconciliation Checks

| Ref | Check |
| --- | --- |
| C.1 | Compare reconciliation tables related to Customers in TEST against the equivalent reconciliation tables in PROD. |
| C.2 | Compare the reconciliation outcomes between TEST and PROD. |

### 4.4 Intellimatch Checks

| Ref | Check |
| --- | --- |
| D.1 | Intellimatch team to manually run the batch in NON-PROD and share the generated reports. |
| D.2 | Business users to review the reports and compare the results against PROD. |

## 5. Repeat for Subsequent Business Dates

Repeat the full testing sequence and all checks in Sections 3 and 4 for each remaining business date: T+1, T+2, ... T+N.

## 6. Exit Criteria

Testing can be considered complete when:

- All EDM files have loaded successfully through Control-M.

- TEST and PROD comparisons show no unexplained differences.

- Changed records can be traced end-to-end from EDM to the downstream output files.

- Siron AML/KYC GUI results are reviewed and approved by the Business.

- Siron reconciliation outcomes match expected PROD results and breaks are clear

- Intellimatch reports are generated, reviewed, and approved by the Business.

- All defects are logged, assessed, and either resolved or formally accepted.

## 7. Environment handover

Restore the database data with the backup taken before we started testing.